Project Workspace Templates
Implementation Brief

Single handoff document for VS Code Codex to scan and implement in phases

| Product area | Admin Tool Builder / Project Details Workspace |
| --- | --- |
| Primary goal | Allow client-specific customization of project tabs and overview surfaces without breaking role-based rules or existing projects |

Recommendation: Do not build this as simple show/hide toggles. Build it as a Project Workspace Template system, parallel to report templates, with client assignment and project-level snapshotting.

# 1. Executive Summary

The feature should be framed as client workspace customization, not just tab toggles. The correct prerequisite is to map tab dependencies, visibility coupling, and client-facing scope before building the admin screen. The safest model is a Project Workspace Template assigned to a client, then copied into each project at project creation time.

• Keep a static TabRegistry in code for system behavior and dependencies.

• Store admin-managed templates in the database for client/project presentation choices.

• Use three tab states: hidden, visible_read_only, visible_interactive.

• Final visibility must be resolved by precedence: system rules -> role rules -> workspace config.

• Hidden tabs must also hide related overview cards or summary surfaces where appropriate.

# 2. Current State and Problem

Today the system is static and role-based, not client-configurable. Tab registry and role behavior are hardcoded. Report customization already follows a template/assignment pattern, which should be reused conceptually for project workspaces.

• Tab registry is currently hardcoded in the project details UI.

• Role visibility and read-only rules are currently hardcoded in the permissions layer.

• Report customization already has a reusable template and assignment pattern.

• Need: client-specific workspace control when creating projects, without breaking existing structure.

# 3. Product Goal

Clients are primarily there to check work progress. The client workspace should therefore focus on clarity, progress tracking, deliverables, reports/findings where relevant, and limited interaction only where needed.

• The feature should optimize what the client sees, not expose every internal tab.

• The workspace should feel intentional and curated, not like a reduced copy of the internal admin view.

# 4. Core Design Principles

| Principle | Implementation Meaning |
| --- | --- |
| Static registry in code | Keep hard rules, dependency metadata, and system-only constraints in a central TabRegistry. |
| Templates in database | Store client-assignable workspace templates and project snapshots in the database. |
| Snapshot on creation | New projects copy the assigned client template; future template edits do not silently alter old projects. |
| Three tab states | Model tabs as hidden, visible_read_only, or visible_interactive. |
| Precedence rules | A tab can only appear if both role permissions and workspace configuration allow it. |

# 5. Recommended Architecture

## 5.1 Capability Layer vs Presentation Layer

Separate actual product capabilities from how they are presented in the workspace. This avoids mixing deep feature logic with simple UI layout toggles.

| Capability Layer | Presentation Layer |
| --- | --- |
| tasks | tab visibility/order |
| milestones | read only vs interactive |
| findings | overview card visibility |
| reports | client-facing preview |
| files | client-specific assignment |
| financials | project-level snapshot config |
| activity |  |
| discussions |  |
| team |  |
| testing |  |
| time |  |
| sprints |  |
| timeline |  |
| recurring |  |

## 5.2 Template Model

• Org-level ProjectWorkspaceTemplate.

• Assign template to client, similar to report template assignment.

• When project is created, copy template into ProjectWorkspaceConfig snapshot.

• Optional future feature: explicit sync action to update existing projects.

# 6. Dependency Model (Must Be Defined Before UI)

Use two dependency types: hard dependency and visibility coupling. Hard dependencies determine whether a child feature can be enabled at all. Visibility coupling determines whether related overview cards or surfaces must also disappear when a tab is hidden.

## 6.1 Initial Dependency Matrix

| Tab / Module | Type | Depends On | Notes |
| --- | --- | --- | --- |
| overview | Always required | None | Cannot be hidden. |
| timeline | Hard dependency | tasks | If tasks hidden, timeline must be hidden/disabled. |
| sprints | Hard dependency | tasks | If tasks hidden, sprints must be hidden/disabled. |
| time | Hard dependency | tasks | If tasks hidden, time must be hidden/disabled. |
| recurring | Hard dependency | tasks | If tasks hidden, recurring must be hidden/disabled. |
| tasks | Soft dependency | team, milestones | Works better with team and milestones but can remain independent. |
| reports | Soft dependency | findings, files | Workflow may expect related findings/files even if not technically required. |
| financials | Independent | - | Can usually stand alone. |
| activity | Independent | - | Can usually stand alone. |
| discussions | Independent | - | Can usually stand alone. |

## 6.2 Visibility Coupling Rules

• If findings tab is hidden for a client, decide whether Overview quality/findings cards must also be hidden.

• If financials tab is hidden, decide whether financial summaries disappear everywhere or only from that tab.

• If activity tab is hidden, decide whether recent activity still appears on Overview.

• If tasks is hidden, decide whether milestone/timeline/sprint widgets are also removed from client-facing Overview.

Important: This matters more than the builder UI. Without visibility coupling, the system hides a tab while still leaking the same data through Overview.

# 7. Recommended MVP Scope

Start with client-facing tabs only. Keep internal or complex delivery tabs fixed in the first release.

| Customizable in MVP | Keep Fixed for Now |
| --- | --- |
| overview | timeline |
| tasks | sprints |
| milestones | time |
| findings | recurring |
| files | testing |
| activity | team |
| financials |  |
| reports |  |

# 8. Default Client Workspace Recommendation

• Always visible or visible read-only: Overview, Tasks, Milestones, Files, Reports/Findings, Activity.

• Optional by client type: Financials, Discussions.

• Usually hidden for clients by default: Team, Testing, Time, Sprints, Timeline, Recurring.

This produces a clean client portal focused on progress tracking and deliverables rather than internal project operations.

# 9. Data Model Proposal

## ProjectWorkspaceTemplate

• id

• orgId

• name

• description

• audienceType

• isDefault

• status

• createdBy

• createdAt

• updatedAt

## ProjectWorkspaceTemplateTab

• id

• templateId

• tabId

• state

• orderIndex

• overviewCardsJson

## ClientWorkspaceTemplateAssignment

• id

• clientId

• templateId

• assignedAt

• assignedBy

## ProjectWorkspaceConfig

• id

• projectId

• sourceTemplateId

• sourceTemplateVersion

• assignedClientId

• createdAt

• createdBy

## ProjectWorkspaceConfigTab

• id

• projectWorkspaceConfigId

• tabId

• state

• orderIndex

• overviewCardsJson

# 10. Resolution Algorithm

Final visibility should be computed at runtime using system rules, role rules, and workspace config.

resolveEffectiveTabState(tabId, userRole, systemRules, roleRules, workspaceConfig)

1) if system disallows -> hidden

2) if role disallows -> hidden

3) read configured state from project workspace config

4) if interactive requested but role cannot edit -> downgrade to visible_read_only

5) validate hard dependencies

6) apply overview card / cross-surface visibility coupling

# 11. Admin Builder Screen Structure

• Section A - Template basics: name, audience type, default flag, description.

• Section B - Tab configuration: tab, state, order, internal-only badge, dependency badge.

• Section C - Overview mapping: which overview cards remain visible for this template.

• Section D - Warning panel: dependency warnings and cross-surface visibility notes.

• Section E - Preview: internal view preview and client view preview.

# 12. Project Creation Flow

• Admin selects client during project creation.

• System loads assigned workspace template for that client.

• UI shows a short Workspace Profile summary.

• On save, the template is copied into ProjectWorkspaceConfig and ProjectWorkspaceConfigTab.

• Runtime rendering uses the project snapshot, not the live client template.

• Optional future action: allow project-level override or explicit sync to latest template.

# 13. Phased Delivery Plan for Codex

## Phase 1 - Audit and Registry

• Create a formal TabRegistry with metadata: id, group, internalOnly, dependsOn, recommendedWith, canHide, supportsClientRoles, defaultVisibility.

• Document linked overview cards and cross-surface effects for every tab.

## Phase 2 - Database Model

• Create template, assignment, and project snapshot entities.

• Add enums for workspace state and audience type.

## Phase 3 - Resolution Engine

• Implement effectiveTabs(project, userRole).

• Implement effectiveOverviewSections(project, userRole).

• Add dependency validation and automatic downgrading to read-only where needed.

## Phase 4 - Enforcement

• Hide tabs in UI.

• Block direct route access.

• Enforce sensitive restrictions at API level where required for client roles.

## Phase 5 - Admin Builder UI

• Build template editor with ordering, state controls, warnings, and preview.

• Add client assignment flow parallel to report assignment.

## Phase 6 - Project Creation Integration

• Snapshot assigned template at project creation.

• Use snapshot config during runtime.

• Do not retroactively update old projects unless explicit sync is triggered.

# 14. Decisions to Lock Before Build

• Is customization client-level only for MVP, or also project-level?

• Should hidden tabs automatically hide related overview cards?

• Should different client roles see different workspace variants, or one client workspace profile for MVP?

• Which tabs are permanently internal-only?

• Should existing projects ever inherit future client template changes automatically? (Recommended: no.)

# 15. What Not To Do

• Do not directly mutate the permissions service per client.

• Do not implement tab visibility as frontend-only.

• Do not let template edits silently alter old projects.

• Do not treat capability existence and tab layout as the same thing.

• Do not hide a tab while still exposing the same data through Overview.

# 16. Final Recommendation

Use two parallel admin concepts: Report Template and Workspace Template. This keeps the product model consistent, scalable, and easy to explain. The Workspace Template should become the client-facing control layer for project visibility, while role permissions remain the security boundary.

Immediate next step for Codex: implement Phase 1 only first - TabRegistry audit, dependency matrix, overview coupling map, and DTO/schema draft. Do not start the builder UI until those are complete and reviewed.

Prepared for implementation handoff in VS Code Codex.